VOLUME 1

SECTION 1: INSTRUCTIONS TO TENDERERS

SECTION I 	INSTRUCTIONS TO TENDERERS

PUBLICATION REF.: RHP-W3-AB/IOP1-2015

In submitting a tender, the tenderer accepts in full and without restriction the particular and general conditions governing the contract as the sole basis of this tendering procedure, whatever its own conditions of sale may be, which it hereby waives. Tenderers are expected to examine carefully and comply with all instructions, forms, contract provisions and specifications contained in this tender dossier. Failure to submit a tender containing all the required information and documentation within the deadline will lead to rejection of the tender. No account can be taken of any reservation in the tender as regards the tender dossier; this may result in immediate rejection of the tender without further evaluation.

CONTENTS

GENERAL PART	4

1. GENERAL INSTRUCTIONS	4

2. FINANCING	4

3. PARTICIPATION	5

4. ONLY ONE TENDER PER TENDERER	7

5. TENDER EXPENSES	7

6. SITE VISITS	7

TENDER DOCUMENTS………………………………………………………………………….8

7. CONTENT OF TENDER DOCUMENTS	8

8. EXPLANATIONS CONCERNING TENDER DOCUMENTS	9

9. MODIFICATIONS TO TENDER DOCUMENTS	10

TENDER PREPARATION	10

10. LANGUAGE OF TENDERS	10

11. CONTENT AND PRESENTATION OF TENDER	10

12. INFORMATION/DOCUMENTS TO BE SUPPLIED BY THE TENDERER	11

13. TENDER PRICES	17

14. PERIOD OF VALIDITY OF TENDERS	18

15. TENDER SECURITY	18

16. TENDERS WITH VARIATIONS	19

SUBMISSION OF TENDERS	19

17. PACKING, MARKING AND SUBMITTING TENDERS	19

18. EXTENSION OF THE DEADLINE FOR SUBMITTING TENDERS	19

19. UNTIMELY TENDERS	19

20. ALTERNATIONS, ADDITIONS AND WITHDRAWALS OF TENDERS	20

OPENING AND EVALUATING TENDERS	20

21. OPENING TENDERS	20

22. EVALUATING TENDERS	21

23. CORRECTING CALCULATION ERRORS	21

CONTRACT AWARD	22

24. AWARD CRITERIA	22

25. NOTIFICATION OF AWARD, CONTRACT CLARIFICATIONS	22

26. CONTRACT SIGNING AND PERFORMANCE SECURITY	22

27. CANCELLATION OF THE TENDER PROCEDURE	23

28. ETHICS CLAUSES	24

# GENERAL PART

## GENERAL INSTRUCTIONS

### Tenderers must tender for the whole of the works required by the dossier. Incomplete Tenders will not be accepted.

### Timetable

|  | DATE | TIME* |
| --- | --- | --- |
| Clarification meeting | February 22nd 2016. | 10 a.m. |
| Site visit | February 22nd 2016 | 10 a.m. |
| Deadline for requesting any additional information from the Contracting Authority | < 11 days before deadline for tenders > | < Time > |
| Last date on which additional information are issued by the Contracting Authority | < Date 9 days before deadline for tenders > | - |
| Deadline for submitting tenders | March 14th 2016. | 11 p.m. |
| Tender opening session | March 14th 2016. | 13 a.m. |
| Notification of award to the successful tenderer | < Date at most 90 days after deadline for tenders > ( | - |
| Signature of the contract | < Date at most 150 days after deadline for tenders > ( | - |

* All times are in the time zone of the country of the Contracting Authority	
( Provisional date

## FINANCING

The project is co-financed by the Council of Europe Development Bank CEB, in accordance with the rules of the Regional Housing Programme, and the City of Belgrade.

All payments financed by donor funds within the Regional Housing Programme are exempt from VAT.

## PARTICIPATION

### Participation is open to all economic operators fulfilling the following mandatory requirements/eligibility criteria:

#### It is registered with the competent body;

#### It or its legal representative have not been convicted for any criminal act as members of an organized criminal group; that it has not been convicted for crimes against commerce, crimes against environment, crime of receiving or offering bribe, crime of fraud;

#### It has paid due taxes and other public charges in accordance with laws of the Republic of Serbia or a foreign country if its registered address is in its territory;

#### It has valid permit issued by competent body to carry out economic activity which is the subject of public procurement, if such permit is stipulated by special regulation;

#### It fulfilled obligations under applicable legislation concerning safety at work, employment and working conditions, protection of environment, and that it securities that it holds the rights to intellectual property.

### Tenderer proves fulfilment of requirements referred to in sub clause 3.1 by supplying the following documents:

#### Excerpt from register of the competent authority (legal persons and entrepreneurs Agency for Business Registers (ABR) or other national competent body)

#### Certificate of the competent court:

#### Legal persons: 1) Excerpt from criminal record, or a certificate of basic court in whose territory the headquarter of the domestic legal entity or head office or branch offices of foreign legal entities is, which confirms that the legal person has not been convicted for crimes against the commerce, crimes against the environment, the crime of receiving or giving bribes, the crime of fraud, 2) Excerpt from the criminal records of the Special Department for Organized Crime of the Higher Court in Belgrade , confirming that the legal person has not been convicted for any of the crimes of organized crime; 3) Excerpt from the criminal record, or certificate from the police department, confirming that the legal representative of the tenderer has not been convicted for crimes against the commerce, crimes against the environment, the crime of receiving or giving bribes, the crime of fraud and one of the crimes of the organized crime. If a provider has more legal representatives it is required to provide evidence for each of them.

#### Natural persons: Excerpt from the criminal record, or certificate from the police department, confirming that it is not convicted of any of the offenses as a member of an organized criminal group or has been sentenced for crimes against the commerce, crimes against the environment, the crime of receiving or giving bribes, the crime of fraud);

#### Document cannot be older than two months before the opening of tenders.

#### Certificate of the competent tax authority and organization for compulsory social insurance (For Serbia: certificate of the Tax Administration of the Ministry of Finance that the tenderer has settled due taxes and other levies and certificate of the competent local self-government administration for liabilities arising from local public revenues);

#### Document cannot be older than two months before the opening of tenders.

#### Copy of the permit(s) referenced in chapter 3.1.4 above, if required by the law of the Country of the Purchaser;

#### Signed and verified letter from the tenderer, on the memorandum, stating that it fulfills obligations under applicable legislation concerning safety at work, employment and working conditions, protection of environment, and that it securities that it holds the rights to intellectual property.

### The eligibility requirement detailed in sub-clause 3.1, applies also to all members of a joint venture/consortium and all subcontractors, except the requirement from sub-clause 3.1.4 that applies only to member of joint venture/consortium or subcontractor that actually performs the task for witch special permit is required.

### Documents stated in the sub-clause 3.2 may be submitted as an uncertified copy. Contracting Authority, before making an award decision, may require that the tenderer, whose tender was evaluated as the most favourable, presents the original or a certified copy of specific or all of the submitted documents.

### If the tenderer doesn't present the original or a certified copy of the documents required within the period given by the Contracting Authority which cannot be less than 5 days, the Contracting Authority will reject his offer as unacceptable.

### If the tenderer doesn't provide some of the documents required in the sub-clause 3.2, Contracting Authority shall not reject the tender as unacceptable, if the respective data is publicly available.

### If the required documents cannot be issued in the country of origin of the Tenderer, the Tenderer may, instead of the document, submit a written statement, made under penalty of perjury, certified before a judicial or administrative authority, a notary public or other competent authority of that State.

### The upper limit authorised for subcontracting is 50 % of the value of the tender.

## ONLY ONE TENDER PER TENDERER

A company may not tender for a given contract both individually and as a member of a joint venture/consortium. Participation by a tenderer in more than one tender for a contract will result in the disqualification of all those tenders for that contract in which the party is involved. The same company may only participate as subcontractor.

## TENDER EXPENSES

### The tenderer will bear all costs associated with preparing and submitting the tender. The Contracting Authority will not be responsible or liable for such costs, whatever the conduct or outcome of the procedure.

### The Contracting Authority will neither be responsible for, nor cover, any expenses or losses incurred by the tenderer through site visits or any other aspect of its tender.

## SITE VISITS

### The visit to the site of the works and its surroundings is mandatory for the tenderers for the purpose of assessing, at own responsibility, expense and risk, the factors necessary for preparing the tender. Date, time and place are given in the procurement notice, point 21 a).

### A clarification meeting and a site visit be held by the Contracting Authority Date, time and place are given in the procurement notice, point 21 a).

### TENDER DOCUMENTS

## CONTENT OF TENDER DOCUMENTS

The set of tender documents comprises the documents specified below:

VOLUME 1

SECTION 1:	INSTRUCTIONS TO TENDERS

SECTION 2:	TENDER FORM

Appendix to Tender

SECTION 3:	TENDER SECURITY FORM

SECTION 4:	QUESTIONNAIRE

Additional notice to tenderers

General information about the tenderer (Form 4.1)

Organisation chart (Form 4.2)

Power of attorney (Form 4.3)

Financial statement (Form 4.4)

Financial identification form (FIF) and Legal entities form (LEF) – not applicable

Technical qualifications:

Overview of the tenderer’s personnel (Form 4.6.1.1)

Proposed personnel to be employed on the contract (Form 4.6.1.2)

Professional experience of key technical personnel - Curriculum vitae (Form 4.6.1.3)

Plant and equipment (Form 4.6.2)

Work schedule (Form 4.6.3 – 4.6.3.1, 4.6.3.2, 4.6.3.3, 4.6.3.4)

Experience as contractor (Form 4.6.4 – 4.6.4.1 and 4.6.4.2)

Data on joint ventures/consortium (Form 4.6.5)

Quality assurance system(s) (Form 4.6.6)

Accommodation for the Engineer (Form 4.6.7)

Further information (Form 4.6.8)

SECTION 5:	EVALUATION GRID

VOLUME 2

SECTION 1:		CONTRACT FORM

SECTION 2:		GENERAL CONDITIONS FOR WORKS CONTRACTS

SECTION 3:		PARTICULAR CONDITIONS FOR WORKS CONTRACTS

SECTION 4:		MODEL OF PERFORMANCE SECURITY

MODEL OF ADVANCE PAYMENT SECURITY

VOLUME 3

GENERAL TECHNICAL CONDITIONS FOR PERFORMANCE OF WORKS - PREAMBLE

BILL OF QUANTITIES

VOLUME 4

DESIGN DOCUMENTS, INCLUDING DRAWINGS

Tenderers bear sole liability for examining with appropriate care the tender documents and any modification to the tender documents issued during the tendering period. The tender should be submitted in line with all modifications published during the tender procedure, otherwise it will be rejected. In addition, the tenderers are obliged to obtaining reliable information on any conditions and obligations that may in any way affect the amount or nature of the tender or the execution of the works. In the event that the tenderer is successful, no claim for altering the tender amount will be entertained on the grounds of errors or omissions in the obligations of the tenderer described above.

## EXPLANATIONS CONCERNING TENDER DOCUMENTS

### Tenderers may submit questions in writing (by mail, email or fax) up to 11 (eleven) days before the deadline for submission of tenders, specifying the publication reference and the contract title, on the following address:

JUP Istraživanje i razvoj d.o.o Beograd

Velјka Dugoševića 54, IV sprat, Pisarnica

11000 Beograd, Republika Srbija

Fax: +381 11 30 88 653

E-mail: rhp.ovca@piu.rs

The Contracting Authority has no obligation to provide additional information after this date.

The Contracting Authority must reply to all tenderes’ questions at least 9 days before the deadline for receipt of tenders.

### The questions and answers will be published on the following website: www.piu.rs

## MODIFICATIONS TO TENDER DOCUMENTS

### The Contracting Authority may amend the tender documents by publishing modifications up to 9 days before the deadline for submitting tenders.

### Each modification published will constitute a part of the tender documents and will be published on the following website: www.piu.rs

### The Contracting Authority may, as necessary and in accordance with Clause 18, extend the deadline for submitting tenders to give tenderers sufficient time to take modifications into account when preparing their tenders.

# TENDER PREPARATION

## LANGUAGE OF TENDERS

### The tender and all correspondence and documents related to the tender exchanged by the tenderer and the Contracting Authority must be written in the language of the procedure, which is English and Serbian language. Tenderers can choose one of these languages. All correspondence related to payments including invoices and interim must be sent to the Contracting Authority in Serbian.

### If supporting documents are not written in the language of the procedure, a translation into Serbian or English Language must be attached.

### General and Particular conditions of Contract must be written in English and Serbian languages, while in case of discrepancy the governing language is English.

## CONTENT AND PRESENTATION OF TENDER

### Tenders must satisfy the following conditions:

#### Tenders must comprise the documents and information in clause 12 below.

#### The tender must be signed by a person or persons empowered by power of attorney submitted in accordance with Form 4.3 in Volume 1, Section 4 of the tender dossier.

#### The relevant pages of the documents specified in clause 12 must be signed as indicated.

#### The tenderer must provide all documents required by the tender dossier. All such documents, without exception, must comply strictly with these conditions and provisions and contain no amendments made by the tenderer. Tenders which do not comply with the requirements of the tender dossier may be rejected.

### The works are not divided into lots

## INFORMATION/DOCUMENTS TO BE SUPPLIED BY THE TENDERER

### All tenders must comprise the following information and duly completed documents:

#### Tender form and Appendix to Tender, using the forms provided in Volume 1, section 2;

#### Documentation as required in the questionnaire in Volume 1, Section 4, including all forms attached;

#### The forms provided in Volume 3:— Bill of Quantities;

#### Copies of the most recent document showing the organization chart, legal status and place of registration of the tenderer's headquarters, a power of attorney empowering the person signing the tender and all related documentation. These documents must follow the forms in Volume 1, Section 4 of the tender dossier:

- general information about the tenderer (Form 4.1)

- organisation chart (Form 4.2)

- power of attorney (Form 4.3).

#### Evidence showing that the liquid assets and access to credit facilities are adequate for this contract, confirmed by a financial statement for the last three years verified by an auditor for legal entities, which are obliged to have audit conducted, and for those legal entities which are not obliged to have audit conducted, financial statements are submitted without the opinion of authorized auditor.  This evidence must be provided using Form 4.4, Financial statement, in Volume 1, Section 4 of the tender documents.

#### Financial projections for the two years ahead. This information must follow Form 4.4, Financial statement, provided in accordance with Volume 1, Section 4 of the tender documents.

#### Financial identification form (Form 4.5a, Volume 1) and Legal Entity File (Form 4.5b, Volume 1). – Not applicable

#### Information about the tenderer’s technical qualifications. This information must follow the forms in Volume 1, Section 4 of the tender documents and include:

- a presentation of the tenderer’s staff, including the total number of staff employed (Form 4.6.1.1),

- a list of the staff proposed for execution of the contract (Form 4.6.1.2),  which has to contain staff mentioned in clause 12.2 sub-clause 2 of these Instructions, with the resumes of key staff (4.6.1.3),

- a list of plant and equipment for execution of the contract which must include plant and equipment listed in Section 12.2 sub-close 3 of this Instruction. The tenderer must indicate whether this equipment is owned, rented. (Form 4.6.2);

- a work plan with brief descriptions of the main tasks (Form 4.6.3), showing the sequence and proposed timetable for implementing the tasks. In particular, the proposal must detail the works to be constructed. The tenderer must also submit a comprehensive method statement, with drawings if necessary, showing the methods by which it proposes to carry out the works. In particular, the tenderer must indicate the numbers, types and capacities of the plant and staff it proposes to use on the main areas of work (Form 4.6.3);

- a critical milestone bar chart showing times and duties allocated for employees for this contract (Form 4.6.3);

- data on subcontractors and the percentage of works to be subcontracted (Form 4.6.3);

- evidence of relevant experience in carrying out works of a similar nature, including the nature and value of the contracts, works in hand and contractually committed, which must contain the references stated in clause 12.2 sub-clause 1 b) of these Instructions (Form 4.6.4).;

- if applicable, information on tenderers involved in a joint venture/consortium (Form 4.6.5);

- an outline of the quality assurance system(s) to be used (Form 4.6.6).

- details of the accommodation to be provided for the Engineer (form 4.6.7.);

- additional information (form 4.6.8.)

#### Proof documents, declarations and undertakings according to clauses 3.1-3.8 above. These documents should cover all members of a joint venture/consortium, all subcontractors as stated, according to the annotations of every form. .

#### Modifications and amendments (if any);

#### Tender security, using the provided form (Volume 1, Section 3)

12.1.12 Contract Form, signed and verified (Volume 2, Section 1)

### In order to be eligible for the award of the contract, tenderers must provide evidence that they meet the selection criteria. This must be provided by tenderers using the forms described in 12.1 above and any additional forms tenderers may wish to use.

If a tender is submitted by a joint venture/consortium, unless specified, the selection criteria will be applied to the joint venture/consortium as a whole.

The selection criteria for each tenderer are as follows:

- Economic and financial capacity of the candidate

The Tenderer shall meet the following minimum criteria:

- General: Turnover as prime contractor (defined as billing for works in progress and completed) over the last three years (2013, 2014, 2015) of 10.000.000 EURO in total in the execution of construction, extension and reconstruction.

The lead partner of joint venture/consortium shall meet not less than 50 percent of this selection criteria

Evidence: Form 4.4. Financial report

- Technical capacity of the candidate

The Tenderer shall meet the following minimum criteria:

- Particular: Experience in performing construction works as prime contractor on at least two (2) projects of similar nature and/or complexity as this contract – construction, upgrading or reconstruction until complete functionality of housing, business, business-housing, housing-business, public facilities or industry (administration, education, health, judiciary, army, police), with the exception of the facilities of the following type: halls, hangars, roofed areas, garage, all involving a minimum construction area of 10,000m2 (ten thousand square meters) of newly-built, extended and/or reconstructed area within the past five years (2011, 2012, 2013, 2014, 2015).

- Each member of a Joint Venture/consortium and each Subcontractor must be able to show fully completed works, according to the type of work which will be performed by such member in this project, on at least 1 (one) housing, business, business-housing, housing-business, public facilities or industry (administration, education, health, judiciary, army, police), with the exception of the facilities of the following type: halls, hangars, roofed areas, garage, all involving a minimum construction area of 10,000m2 (five thousand square meters) of newly-built, extended and/or reconstructed area within the past five years (2011, 2012, 2013, 2014, 2015).

Evidence: Form 4.6.4. Contractor’s experience

- Professional Capacity of the candidate

The Tenderer shall meet the following minimum criteria:

- The tenderer shall name personnel that will be engaged in the project (Form 4.6.1.2.) in accordance to the below listed positions, while each of the personnel listed should comply with the minimum requirements given in the table below.

| Position | No of staff | Working experience (years) | Experience in similar projects (years) | Employed by Tenderer (full-time job)or engaged on any ground |
| --- | --- | --- | --- | --- |
| Key Expert: Project Manager – (Graduated Civil/Architect/Electrical/Mechanical Engineer) | 1 | 10 | 5 | Full-time throughout the duration of construction |
| Key Expert: Deputy Project Manager – (Graduated Civil/Architect/Electrical/Mechanical Engineer) | 1 | 10 | 5 | Full-time throughout the duration of construction |
| Key Expert: Graduate Civil Engineer (license 410 or 411 SCE ) | 1 | 5 | 3 | Full-time throughout the duration of construction |
| Key Expert: Graduated Architectural Engineer (license 400 or 401 SCE) | 1 | 5 | 3 | Full-time throughout the duration of construction |
| Graduate Civil Engineer (license 410 or 411 SCE ) | 2 | 5 | 3 | Full-time throughout the duration of construction |
| Graduated Architectural Engineer (license 410 or 401 SCE ) | 1 | 5 | 3 | Full-time throughout the duration of construction |
| Graduate Civil / Architectural Engineer (license 413 or 414 or 400 or 401 SCE) | 1 | 5 | 3 | engaged on any ground |
| Graduate electric Engineer (license 450) | 1 | 5 | 3 | Full-time throughout the duration of construction |
| Graduate electrical (license 453) | 1 | 5 | 3 | engaged on any ground |
| Graduated Mechanical Engineer (license 430) | 1 | 5 | 3 | Full-time throughout the duration of construction |
| Graduated Traffic engineer (license 470 SCE) | 1 | 5 | 1 | engaged on any ground |
| Graduated Engineer of landscape architecture (license 474 SCE) | 1 | 3 | 1 | engaged on any ground |
| Graduated Civil Engineer (license 414 SCE) | 1 | 5 | 1 | engaged on any ground |
| Graduated Civil Engineer (license 415 SCE) | 1 | 5 | 3 | engaged on any ground |
| Graduated Mechanical Engineer (license 434 SCE) | 1 | 3 | 1 | engaged on any ground |
| Graduate Geology Engineer (license 492 SCE) | 1 | 3 | 1 | engaged on any ground |
| The person responsible for health and safety at work | 1 | 3 | 1 | engaged on any ground |

b) For the below mentioned named personnel, whose positions are given in the above table, CVs should be supplied in line with the Form 4.6.1.3.:

- Key Expert: Project Manager –  Graduated Civil/Architect/Electrical/Mechanical Engineer;

- Key Expert: Deputy Project Manager –  Graduated Civil/Architect/Electrical/Mechanical Engineer;

- Key Expert: Graduate Civil Engineer;

- Key Expert: Graduate Civil / Architectural Engineer - Plumbing and sewage.

Note: All locally engaged technical staff must have licenses issued by Serbian Chamber of Engineers (SCE). In the case of a foreign Tenderer or a Tenderer engaging foreign staff, such Tenderer shall, in the event of being awarded contract, engage solely persons holding operation licenses that are in compliance with the regulations of the Republic of Serbia issued by Serbian Chamber of Engineers.

Note: The Contracting Authority reserves the right to request the Tenderers to additionally provide, for all technical staff hired at the project, the following documents:

- Copies of the requested licenses;

- Copies of certificates issued by employers or letter of recommendation or requested contracts which prove the professional experience.

In case of Key Experts together with the resume it is necessary to submit the copies of employment contracts and copies of licenses, copies of employer’s certificates or letters of recommendation or the actual contracts which prove experience stated in their resumes.

- Capacity of the candidate related to the mechanisation and equipment

The Tenderer should possess, or provide access to mechanisation and equipment in full working order, which is planned to be used for the Execution of works.

The tenderer must provide the following mechanisation and equipment for construction, construction-craft and all installation works on the building.

| Ord. No. | EQUIPMENT | No. of pieces |
| --- | --- | --- |
|  | Construction crane | 2 |
|  | Hand-slewing crane | 8 |
|  | Dredge | 2 |
|  | Bulldozer | 2 |
|  | Loader | 2 |
|  | Truck (load 103) | 6 |
|  | Vibrating roll | 1 |
|  | Self-propelled vibrating plate | 3 |
|  | Construction compressor | 1 |
|  | Mortar machine | 3 |
|  | Cement screed mixer/placer machine | 3 |
|  | Façade scaffolding | 10,000.00 m2 |

The Tenderer shall list the abovementioned equipment in the Form 4.6.2

Note: Contracting Authority keeps his right to ask the tenderer to additionally provide the following documentation:

- Inventory list of means for 2015,

- Contracts on renting the equipment.

- Financial Position.

The Tenderer shall demonstrate, by a document issued by the business bank, that it has access to, or has available, unencumbered real assets, lines of credit, and other financial means sufficient to meet the construction cash flow for the contract for a period of min. 14 (fourteen) months, which is estimated (money flow) to the value of not less than EUR 1.5 million EUR.

### Tenders submitted by companies in partnerships forming a joint venture/consortium must also fulfil the following requirements:

- The tender must include all the information required in 12.1 above for each member of the joint tender/consortium and summary data for execution of works by the tenderer.

- The tender must be signed in a way that legally binds all members. One member must be appointed lead member and that appointment confirmed by submission of powers of attorney signed by legally empowered signatories representing all members. See Form 4.3 in Volume 1, Section 4 and the Tender Form.

- All members of the joint venture/consortium are bound to remain in the joint venture/consortium for the whole execution period of the contract. See the declaration in the tender form.

## TENDER PRICES

### The currency of the tender is the euro (EUR).

### The tenderer must provide a Bill of Quantities. The tender price must cover all works as described in the tender documents. All sums in the Bill of Quantities, the questionnaire and other documents must also be expressed in this currency EUR, with the exception of originals of bank and annual financial statements.

### Tenderers must quote all components of the Bill of Quantities. No payment will be made for items without quoted cost; such items will be deemed to be covered by other items on the Bill of Quantities.  Prices do not include taxes and fiscal duties.

### Tenderers are not permitted to offer a discount.

## PERIOD OF VALIDITY OF TENDERS

### Tenders must remain valid for a period of 90 days after the deadline for submitting tenders indicated in the Procurement notice, or as amended in accordance with Clauses 9 and/or 18.

### In exceptional circumstances, the Contracting Authority may, before the validity period expires, request that tenderers extend the validity of tenders for a specific period, which may not exceed 40 days. Such requests and the responses to them must be made in writing. A tenderer may refuse to comply with such a request without forfeiting its tender security while its tender becomes invalid. If the tenderer decides to accept the request, it may not amend its tender and it is bound to extend the validity of its tender security for the revised period of validity of the tender.

### The tender of the successful tenderer must remain valid for additional 60 days. This period is added to the validity period, irrespective of the date of Contract award notification.

## TENDER SECURITY

### The tenderer must provide, as a part of its tender, a tender security in the form set out in Volume 1, Section 3 The tender security must be in the amount of 211.100,00 euros (EUR).  The original tender security must be included in the original tender. Every tender which does not contain an acceptable tender security, the Contracting Authority shall reject as incorrect.

### It must be provided in the form of a tender security.  Resident tenderers shall submit the securities from domestic solvent banks. For non-resident tenderers the securities of foreign banks which have rating no lower than BBB+ (Baa1), shall be acceptable. In case that the foreign bank has lower rating than the requested the non-resident tenderer will be obliged to, together with the foreign bank's security, provide the counter security from a domestic bank acceptable to the Contracting Authority.

In case that the non-resident tenderer submits the foreign bank's security acceptable to the Contracting Authority, he is obliged to submit it through the corresponding bank in the Republic of Serbia.

Contracting Authority preserves his right to, in case of change of rating of the bank during the duration of the contract with the tenderer, demand the change of the security or demand the counter security of the acceptable bank.

### The tender security must remain valid for 60 days beyond the expiration of period of validity of the tender, including any extensions, and be issued to the Contracting Authority for the requisite amount.

### The tender security of unsuccessful tenderers will be returned together with the information letter that the tenderer has been unsuccessful.

### The tender security of the successful tenderer must be released when the tenderer has signed the contract and provided the requisite performance security.

## TENDERS WITH VARIATIONS

Tenders with variations will not be taken into consideration.

# SUBMISSION OF TENDERS

## PACKING, MARKING AND SUBMITTING TENDERS

### The complete tender must be submitted in one original, clearly marked ‘original’ and 2 (two) copies (clearly marked as ‘copy’), and one CD with complete tender including Bill of Quantity in excel format. In the event of any discrepancy between them, the original will prevail.

### The original and the copies are placed in separate, sealed envelopes. The envelopes should then be placed in another sealed envelope/package.

### All tenders must be received by the Contracting Authority before the deadline set in the Procurement Notice, by registered letter with acknowledgement of receipt or hand-delivered against receipt signed by the Contracting Authority

### The tender must be sent to the following address:

JUP Istraživanje i razvoj d.o.o Beograd

Velјka Dugoševića 54, 11000 Beograd, Republika Srbija

IV sprat, Pisarnica

### Complete tenders, must be submitted in a sealed envelope bearing:

- the above mentioned address;

- the procurement number RHP-W3-AB/IOP1-2015;

- the words ‘Not to be opened before the public tender opening, in the language

of the tender procedure.

- the name of the tenderer.

## EXTENSION OF THE DEADLINE FOR SUBMITTING TENDERS

The Contracting Authority may, on its own discretion, extend the deadline for submitting tenders by issuing an amendment in accordance with Clause 9. In such cases, all rights and obligations of the Contracting Authority and the tenderer regarding the original date specified in the procurement notice will be subject to the new date.

## UNTIMELY TENDERS

### All tenders received after the deadline for submission specified in the procurement notice or these instructions will be returned unopened to the tenderers by the Contracting Authority.

### No liability can be accepted for late delivery of tenders. Untimely tenders will be rejected and will not be evaluated.

## ALTERNATIONS, ADDITIONS AND WITHDRAWALS OF TENDERS

### Tenderers may alter, make additions to, or withdraw their tenders by written notification prior to the above deadline. No tender may be altered after the deadline for submission. Withdrawals must be unconditional and will end all participation in the tender procedure.

### Any notification of alteration, addition or withdrawal must be prepared and submitted in accordance with Clause 17, and the envelope must be marked ‘alteration’ ‘addition’ or ‘withdrawal’, as appropriate.

### Withdrawal of a tender in the period between the deadline for submission and the date of expiry of the validity of the tender will result in forfeiture of the tender security.

# OPENING AND EVALUATING TENDERS

## OPENING TENDERS

### The purpose of opening and examining tenders is to check whether the tenders are complete, whether the requisite securities have been furnished, whether the required documents are included

### Tenders will be opened on the date and venue specified in the Procurement Notice and these instructions. The Contracting Authority will draw up minutes of the tender opening, which will be submitted to tenderers

### At the public tender opening, the tenderers’ names, the tender prices, written notifications of alteration, addition and withdrawal, the presence of the tender security and such other information shall be announced by the Contracting Authority.

### After the public opening of the tenders, no information relating to the, overview, evaluation or comparison of tenders or recommendations concerning the award of contract can be disclosed until after the contract has been awarded.

### Any attempt by a tenderer to influence the Contracting Authority in the process of examination, clarification, evaluation and comparison of tenders, to obtain information on how the procedure is progressing or to influence the Contracting Authority in its decision concerning the award of the contract will result in the immediate rejection of its tender.

## EVALUATING TENDERS

### The Contracting Authority reserves the right to ask a Tenderer to clarify any part of its tender that the Contracting Authority considers necessary to evaluate it. Such requests and the responses to them must be made in writing. They may in no circumstances alter or try to change the price or content of the tender, except to correct arithmetical errors discovered by the Contracting Authority when analysing tenders.

### The Contracting Authority reserves the right to check information submitted by the Tenderer if Contracting Authority considers it necessary.

### Examination of the administrative compliance of tenders

### The aim at this stage is to check that tenders comply with the requirements of the Tender documentation. A tender is deemed to comply if it satisfies all the conditions, procedures and specifications in the Tender documentation without substantially departing from or attaching restrictions to them.

### The Contracting Authority will check that each tender:

- has been properly signed and verified;

- includes a correct Tender security;

- meets the requirements from the Evaluation grid;

- has complete documentation and information;

### If a tender does not meet the requirements from the requirements set out in the Evaluation grid, it may be rejected by the Contracting Authority.

### Checking the technical compliance of tenders

### The Contracting Authority must check the technical compliance only of those tenders considered compliant in accordance with Clause 22.1.

### The purpose of this stage is to determine whether the tenders are technically compliant with the requests from the Tender documentation.

### The Contracting Authority will analyse the tenders' compliance in relation to the Tender documentation.

### Control of calculation accuracy once the technical compliance check has been completed, the Contracting Authority checks whether the tenders contain arithmetical errors. When analysing the tender, the  Contracting Authority will calculate the final tender price after correcting it on the basis of Clause 23.

## CORRECTING CALCULATION ERRORS

### Possible calculation errors in the tender will be corrected by the Contracting Authority as follows:

### where there is a discrepancy between amounts in figures and in words, the amount in words will prevail;

### where there is a discrepancy between a unit price and the total amount derived from the multiplication of the unit price and the quantity, the unit price as quoted will prevail.

### The amount stated in the tender will be corrected by the Contracting Authority in the event of calculation error, and the tenderer will be bound to accept the corrected amount. If the Tenderer does not accept the correction, its tender will be rejected and its tender security forfeited.

# CONTRACT AWARD

## AWARD CRITERIA

The sole Contract award criterion will be price. The contract will be awarded to the tenderer whose tender meets all the requirements with lowest price.

If two tenders have the same price, preference is given to the tenderer who has higher number of executed contracts..

## NOTIFICATION OF AWARD, CONTRACT CLARIFICATIONS

During the period of validity of tenders, Contracting Authority makes a decision on the contract award, and awarded the contract to the tenderer whose tender is found to be acceptable, and with the lowest price, which is consistent with conditions specified in the Tender documentation and that the offered amount is in accordance with the estimated value of the procurement.

The decision on awarding the contract will be published on the website www.piu.rs

Immediately after signing the contract Contracting Authority shall prepare and publish a Notice of contract award.

## CONTRACT SIGNING AND PERFORMANCE SECURITY

### Within 30 days of receipt of the contract already signed by the Contracting Authority, the selected tenderer must sign and date the contract and return it, with the performance security to the Contracting Authority. On signing the contract, the successful tenderer will become the Contractor. The contract will enter into force on the day of submission of Performance security.

### If the selected tenderer fails to sign and return the contract and any financial security required within 30 days after receipt of signed contract the Contracting Authority will  activate Tender Security and award contract to the next best tenderer.

### The performance security must be 10% of the amount of the contract and must be presented in the form specified in the Volume 2, Section 4 to the tender dossier.  The performance security must remain valid for 45 days longer than the defects notification period. The performance security shall be submitted within 30 days after receipt of signed contract.

Resident tenderers shall submit the securities from domestic solvent banks.

For non-resident tenderers the securities of foreign banks which have rating no lower than BBB+ (Baa1), shall be acceptable. In case that the foreign bank has lower rating than the requested the non-resident tenderer will be obliged to, together with the foreign bank's security, provide the counter security from a domestic bank acceptable to the Contracting Authority.

In case that the non-resident tenderer submits the foreign bank's security acceptable to the Contracting Authority, he is obliged to submit it through the corresponding bank in the Republic of Serbia.

Contracting Authority preserves his right to, in case of change of rating of the bank during the duration of the contract with the tenderer, demand the change of the security or demand the counter security of the acceptable bank.

### 26.4. Advance payment security must be issued in the amount of advance payment, which is 20% of the contract price and  must be submitted according to the form specified in the Volume 2, Section 4 of the tender dossier. Advance payment must remain valid 30 days longer than contracted deadline for completion of works. Advance payment security shall be submitted within 30 (thirty) days of receipt of signed contract. The advance payment will be made within 45 days from the date of submission of the advance payment security.

Since tender is financed from two financial resources, Tenderers will need to submit two Advance payment securities, which sum represents the total amount of requested advance payment.

Resident tenderers shall submit the securities from domestic banks.

For non-resident tenderers the securities of foreign banks which have rating no lower than BBB+ (Baa1), shall be acceptable. In case that the foreign bank has lower rating than the requested the non-resident tenderer will be obliged to, together with the foreign bank's security, provide the counter security from a domestic bank acceptable to the Contracting Authority.

In case that the non-resident tenderer submits the foreign bank's security acceptable to the Contracting Authority, he is obliged to submit it through the corresponding bank in the Republic of Serbia.

The Contracting Authority preserves his right to, in case of change of rating of the bank during the duration of the contract with the tenderer, demand the change of the security or demand the counter security of the acceptable bank.

## CANCELLATION OF THE TENDER PROCEDURE

In the event of cancellation of a tender procedure, tenderers will be notified by the Contracting Authority. If the tender procedure is cancelled before the tender opening session, the sealed envelopes will be returned, unopened, to the tenderers.

Cancellation may occur where:

- the tender procedure has been unsuccessful, namely where no qualitatively or financially worthwhile tender has been received or there has been no valid response at all;

- the economic or technical parameters of the project have been fundamentally altered;

- exceptional circumstances or force majeure render normal execution of the project impossible;

- all technically compliant tenders exceed the financial resources available to maximum Contract Budget as per notice;

- there have been irregularities in the procedure, in particular where these have prevented fair competition;

- the award is not in compliance with sound financial management, i.e. does not respect the principles of economy, efficiency and effectiveness (e.g. the price proposed by the tenderer to whom the contract is to be awarded is objectively disproportionate with regard to the price of the market.

In no event will the Contracting Authority be liable for any damages whatsoever including, without limitation, damages for loss of profits, in any way connected with the cancellation of a tender procedure, even if the Contracting Authority has been informed of the possibility of damage. Publication of a contract notice does not commit the Contracting Authority to implement the programme or project announced.

## ETHICS CLAUSES

### Any attempt by a candidate or tenderer to obtain confidential information, enter into unlawful agreements with competitors or influence the committee or the Contracting Authority during the process of examining, clarifying, evaluating and comparing tenders will lead to the rejection of its candidacy or tender and may result in administrative penalties.

### Without the Contracting Authority’s prior written authorisation, the Contractor and its staff or any other company with which the Contractor is associated or linked may not, even on an ancillary or subcontracting basis, supply other services, carry out works or supply equipment for the project. This also applies to any other programmes or projects that could, owing to the nature of the contract, give rise to a conflict of interest on the part of the Contractor.

### When putting forward a candidacy or tender, the candidate or tenderer must declare that it is not affected by any conflict of interest, and that it has no equivalent relation in that respect with other tenderers or parties involved in the project. Should such a situation arise during execution of the contract, the Contractor must immediately inform the Contracting Authority.

### The Contractor must at all times act impartially and as a faithful adviser in accordance with the code of conduct of its profession. It must refrain from making public statements about the project or services without the Contracting Authority’s prior approval. It may not commit the Contracting Authority in any way without its prior written consent.

### For the duration of the contract, the Contractor and its staff must respect human rights and undertake not to offend the political, cultural and religious mores of the beneficiary state.

### The Contractor may accept no payment connected with the contract other than that provided for therein. The Contractor and its staff must not exercise any activity or receive any advantage inconsistent with their obligations to the Contracting Authority.

### The Contractor and its staff are obliged to maintain professional secrecy for the entire duration of the contract and after its completion. All reports and documents drawn up or received by the Contractor are confidential.

### The contract governs the Parties’ use of all reports and documents drawn up, received or presented by them during execution of the contract.

### The Contractor must refrain from any relationship likely to compromise its independence or that of its staff. If the Contractor ceases to be independent, the Contracting Authority may, regardless of injury, terminate the contract without further notice and without the Contractor having any claim to compensation.

### The Council of Europe Development Bank reserves the right to suspend or cancel project financing if corrupt practices of any kind are discovered at any stage of the award process and if the Contracting Authority fails to take all appropriate measures to remedy the situation. For the purposes of this provision, ‘corrupt practices’ are the offer of a bribe, gift, gratuity or commission to any person as an inducement or reward for performing or refraining from any act relating to the award of a contract or implementation of a contract already concluded with the Contracting Authority.

### All tenders will be rejected or contracts terminated if it emerges that the award or execution of a contract has given rise to unusual commercial expenses. Unusual commercial expenses are commissions not mentioned in the main contract or not stemming from a properly concluded contract referring to the main contract, commissions not paid in return for any actual and legitimate service, commissions remitted to a tax haven, commissions paid to a recipient who is not clearly identified or commissions paid to a company which has every appearance of being a front company.

### The Contractor undertakes to supply the Council of Europe Development Bank on request with all supporting documents relating to the conditions of the contract’s execution. The Council of Europe Development Bank may carry out whatever documentary or on-the-spot checks it deems necessary to find evidence in cases of suspected unusual commercial expenses.

### The Contracting Authority reserves the right to suspend or cancel the procedure, where the award procedure proves to have been subject to substantial errors, irregularities or fraud. Where such substantial errors, irregularities or fraud are discovered after the award of the Contract, the Contracting Authority may refrain from concluding the Contract.

* * *

VOLUME 1

SECTION 2:

TENDER FORM

APPENDIX TO TENDER

TENDER FORM

Publication reference: < Publication reference >

Name of contract: < Name of contract>

<Place and date>

One signed form must be supplied. The form must include a signed declaration using the annexed format.  All data included in this form must concern only the legal entity or entities making the application. The attachments to this submission form (i.e. declarations, statements, proofs) must be in original or copy. If copies are submitted the originals must be dispatched to the Contracting Authority upon request. For economic and ecological reasons, we strongly recommend that you submit your files on paper-based materials (no plastic folder or divider).  We also suggest you use double-sided print-outs as much as possible.

Any additional documentation (brochure, letter, etc) sent with the form will not be taken into consideration. Applications being submitted by a JV/consortium (i.e., either a permanent, legally-established grouping or a grouping which has been constituted informally for a specific tender procedure) must follow the instructions applicable to the consortium leader and its members.

SUBMITTED BY

|  | Name(s) of tenderer(s) | Nationality |
| --- | --- | --- |
| Leader |  |  |
| Member 2* |  |  |
| Etc. … |  |  |

CONTACT PERSON (for this tender)

| Name |  |
| --- | --- |
| Address |  |
| Telephone |  |
| Fax |  |
| E-mail |  |

TENDERER'S DECLARATION(S)

As part of their tender, each legal entity identified under point 1 of this form, including every consortium member, must submit a signed declaration using this format.

In response to your letter of invitation to tender for the above contract,

we, the undersigned, hereby declare that:

- We have examined and accept in full the content of the dossier for invitation to tender No [……………………………….] of [../../..]. We hereby accept its provisions in their entirety, without reservation or restriction.

- We offer to execute, in accordance with the terms of the tender dossier and the conditions and time limits laid down, without reserve or restriction, the following works:

execution of works on the construction of buildings within phase II with the appropriate infrastructure planning of social housing complex on the cadastral parcel number 3672/3 KO Ovča, City Municipality Palilula.

- The price of our tender is:

[……………………………………………..] EUR, VAT excluded

- Advance payment:  20% of tender price

- This tender is valid for a period of ___ days from the final date for submission of tenders.

- If our tender is accepted, we undertake to provide a Performance security, as required by Sub-Clause 4.2 of the General conditions.

- Our firm/company [and our subcontractors] has/have the following nationality:

<…………………………………………………>

- We are making this tender [on an individual basis/as members of the joint tender/consortium led by < name of the leader / ourselves >]. We confirm that we are not tendering for the same contract in any other form. [We confirm, as a member of the joint tender/consortium, that all members are jointly and individually liable by law for the execution of the contract, and that the lead member is authorised to sign the Contract for and on behalf of joint tender/consortium, and that all members in the joint tender/consortium are bound to remain in the joint tender/consortium for the entire period of the contract's execution].

- We are not in any of the situations stated in clause 12.of the Procurement notice which would exclude us from participating in this Contract.

We are familiar with the fact that the Contracting Authority reserves the right to request the original or a certified copy of the documents and, if we do not submitted within the given deadline, or if the information prove incorrect, that our tender will be rejected.

- We agree to abide by the ethics clauses in Clause 28 of the instructions to tenderers and, in particular, have no conflict of interests or any equivalent relation in that respect with other tenderers or other parties in the tender procedure at the time of the submission of this tender. We have no interest of any nature whatsoever in any other tender in this procedure.

- We will inform the Contracting Authority immediately if there is any change in the above circumstances at any stage during the implementation of the contract. We also fully recognise and accept that any inaccurate or incomplete information deliberately provided in this application may result in our exclusion from this and other contracts funded by the Council of Europe Development Bank.

- We note that the Contracting Authority is not bound to proceed with this invitation to tender and that it reserves the right to award only part of the contract. It will incur no liability towards us should it do so.

- We acknowledge that, should we made false declarations, committed substantial errors, irregularities or fraud, we shall also be subject to financial penalties representing 2 % to 10 % of the total estimated value of the contract being awarded. This rate may be increased to 4% to 20% in the event of a repeat offence within 5 years of the first infringement.

- We are aware that our personal data may be transferred to internal audit services, to the European Court of Auditors, to the Financial Irregularities Panel or to the European Anti-Fraud Office.

Name and first name: [………………………………………………………………]

Duly authorised to sign this tender on behalf of:

[………………………………………………………………………………………]

Place and date: […………………………………………………………….……….]

Stamp of the firm/company:

This tender includes the following annexes:

[Numbered list of annexes with titles]

APPENDIX TO TENDER FOR A CONTRACT FOR CONSTRUCTION

[………………..]

Publication reference:

Title of contract:

Note: with the exception of the items for which the Contracting Authority’s/Contracting Authority’s requirements have been inserted, the following information must be completed

*) Clauses refer to “Conditions of Contract for Construction”, Multilateral Development Bank Harmonised Ed. Version 3: FIDIC June 2010, ISBN 978-86-88809-01-6, 2-88432-044-X, published by Fédération Internationale des Ingénieurs-Conseils (FIDIC).

| Description | Clause No *) | Item |
| --- | --- | --- |
| Name and address of the Contracting Authority: | 1.1.2.2 & 1.3 | JUP Istraživanje i razvoj d.o.o., Beograd Nemanjina 22-26, 11000 Beograd, Republika Srbija together with Grad Beograd – Gradska uprava grada Beograda, Agencija za investicije i stanovanje, Trg Nikole Pašića br.6, 11000 Beograd Republika Srbija |
| Contractor’s name and address: | 1.1.2.3 & 1.3 | [Tenderer to fill] |
| Engineer’s name and address | 1.1.2.4 & 1.3 |  |
| Time for Completion of the Works | 1.1.3.3 | 420 days |
| Defects Notification Period | 1.1.3.7 | 365 days (1 year) |
| Electronic transmission systems | 1.3 | email with confirmed receipt |
| Governing Law | 1.4 | Serbian laws except for the Public Procurement Law. |
| Ruling language | 1.4 | English |
| Language for Communications | 1.4 | Serbian and English |
| Amount of Performance Security | 4.2 | 10% of the Accepted Contract Amount |
| Normal working hours | 6.5 | 8h – 18h |
| Delay Damages for the Works | 8.7 & 14.15(b) | 0,05 % of the final Contract Price per day |
| Maximum amount of Delay Damages | 8.7 | 10% of the final Contract Price |
| Total advance payment | 14.2 | 20% of the Accepted Contract Amount |
| Currencies and proportions | 14.2 | 100% in EUR for foreign contractors and in RSD for Serbian contractors calculated in accordance with middle exchange rate of National Bank of Serbia on the date of payment |
| Start repayment of advance payment | 14.2(a) | From first interim payment certificate |
| Repayment amortisation of advance payment | 14.2(b) | Amortisation of advance payment realised through interim payments minimum in percentage of advance payment |
| Limit of Retention Money | 14.3 | Not applicable |
| Plant and Materials for payment when shipped en route to the Site | 14.5(b) | Not applicable |
| Plant and Materials for payment when delivered to the Site | 14.5(c) | Not applicable |
| Minimum amount of Interim Payment Certificates | 14.6 | 5% of Accepted Contract Amount |
| Currency/currencies of payment | 14.15 | Payments will be made in EUR for foreign contractors and in RSD for Serbian contractors calculated in accordance with middle exchange rate of National Bank of Serbia on the date of payment |
| Periods for submission of insurance: (a) evidence of insurance (b) relevant policies | 18.1 18.1 | Maximum 30 days from receipt of signed contract Maximum 30 days from receipt of signed contract |
| Maximum amount of deductibles for insurance of the Employer’s risks | 18.2(d) | Not applicable |
| Minimum amount of third party insurance | 18.3 | 100,000 EUR |
| The DAB shall be | 20.2 | One sole member/adjudicator |
| Appointment (if not agreed) to be made by | 20.3 | President of FIDIC or his designee |

Signature	________________________________________________________

Duly authorised to sign for and on behalf of _____________________________________

Stamp

VOLUME 1

SECTION 3:

TENDER SECURITY FORM

MODEL OF TENDER SECURITY

Works contract

Date: [insert date (day, month and year) of Bid submission]

Invitation for Bids No.:

[bank letterhead]

Guarantor: [Name of the bank with address]

Beneficiary: JUP Istraživanje i razvoj d.o.o. Beograd, Nemanjina 22-26, 11000 Beograd		       PIB: 106729004, MB: 20668890

Date:

TENDER SECURITY No.:

We have been informed that ______ [insert name of the Tenderer] has submitted the Beneficiary tender (hereinafter called "the Tender") for the execution of ________________ (Contract name) under Invitation for Tenders No. ___________ (“the IFB”).

Furthermore, we understand that, according to the Beneficiary’s conditions, tenders must be supported by a Tender security.

At the request of the Tenderer, we, as Guarantor, hereby irrevocably and unconditionally undertake to pay, on the first call, the Beneficiary any sum or sums not exceeding in total an amount of ___________ (____________) upon receipt by us of the Beneficiary’s complying demand, supported by the Beneficiary’s statement, stating that either the Applicant:

(a) 	has withdrawn its Tender during the period of tender validity set forth in the Applicant’s  Letter of Tender (“the Tender Validity Period”), or

(b) 	having been notified of the acceptance of its Tender by the Beneficiary during the Tender Validity Period, (i) has failed to execute the contract agreement, or (ii) has failed to furnish the performance security, in accordance with the Instructions to Tenderers (“ITB”) from tender dossier.

This security will expire: (a) if the Tenderer is the successful tenderer, upon our receipt of the contract agreement signed by the Tenderer and the performance security, in accordance with the Instructions to Tenderers (“ITB”) from tender dossier; or (b) if the Tenderer is not the successful tenderer, upon the earlier of (i) our receipt of a copy of the Beneficiary’s notification to the Tenderer of the results of the tendering process; or (ii) 60 days after the end of the Tender Validity Period.

Consequently, any demand for payment under this security must be received by us at the office indicated above on or before that date.

This security is subject to the Uniform Rules for Demand Securities (URDG) ICC Publication No. 458.

Done at ………….., ../../..

Last name and first name: …………………………… On behalf of: …………………

Signature: ……………..                           [stamp of the body providing the security]

VOLUME 1

SECTION 4.

QUESTIONNAIRE

QUESTIONNAIRE CONTENTS

ADDITIONAL NOTICE TO TENDERERS

FORM 4.1	GENERAL INFORMATION ABOUT THE TENDERER

FORM 4.2	ORGANISATION CHART

FORM 4.3	POWER OF ATTORNEY

FORM 4.4	FINANCIAL STATEMENT

FORM 4.5	a) FINANCIAL IDENTIFICATION FORM – form not applicable for this contract
		b) LEGAL ENTITY FILES - form not applicable for this contract

FORM 4.6	PROFESSIONAL AND TECHNICAL QUALIFICATIONS

4.6.1.1.     OVERVIEW OF THE TENDERER'S PERSONNEL

      - PERSONNEL TO BE EMPLOYED ON THE CONTRACT

      - PROFESSIONAL EXPERIENCE OF KEY TECHNICAL PERSONNEL

4.6.2	MECHANISATION AND EQUIPMENT

4.6.3	WORKPLAN AND PROGRAMME

4.6.4	EXPERIENCE AS CONTRACTOR

4.6.4.1       LIST OF CONTRACTS OF SIMILAR NATURE AND

COMLEXITY IN LAST 5 YEARS

4.6.4.2      CERTIFICATES FROM THE CONTRACTING   AUTHORITIES

4.6.5	INFORMATION ON JOINT VENTURES /

CONSORTIUM

4.6.6	QUALITY ASSURANCE SYSTEM(S)

4.6.7	ACCOMMODATION FOR THE ENGINEER

4.6.8	FURTHER INFORMATION

VOLUME 1

SECTION 4:

ADDITIONAL NOTICE TO TENDERERS

- All questions contained in the forms must be answered by the tenderer.

- Additional sheets may be attached as necessary.

- If a question does not apply to the tenderer, "not applicable" should be entered alongside with a brief explanation of why.

- Every single page of each form must be numbered consecutively in the bottom right-hand corner in format page number from total number of pages.

- Financial data and declarations presented by the tenderer must be given in euro or national currency. Original bank statements may be also attached.

- If the requested supporting documents/certificates are not written in the language of the procedure, translation into language of the procedure must be attached, in order to facilitate the evaluation of the documents.

- Where is stated, each member of a joint venture/consortium must submit every form.

- Firms applying as a joint venture/consortium must also complete Form 4.6.5 concern joint ventures/consortia.

- The person signing this questionnaire securities the truthfulness and accuracy of all the statements made.

- The accuracy of the answers to the questionnaire, their completeness and the attached documentation will be taken into account in the tender evaluation. The attention of TENDERERS is also drawn to the fact that the absence of some data may cause inability to evaluate.

VOLUME 1

SECTION 4:

FORM 4.1

GENERAL INFORMATION ABOUT THE TENDERER

- Name of company

- Registered address

- Telephone

- Fax

- E-mail

- Type of company (natural person, partnership, corporation, etc.)

- Description of company (e.g. general civil engineering contractor)

- Company's nationality

- Number of years of experience as contractor
- in own country 
- internationally

- Registration details (Please attach copy of the registration certificate)

- Name(s) and address(es) of companies involved in the project and whether parent/subsidiary/subcontractor/other:

- If the company is a subsidiary, what involvement, if any, will the parent company have in the project?

Signature: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:.....................}

Note: In case of JV/consortium form must be submitted by all members of JV/consortium.

VOLUME 1

SECTION 4:

FORM 4.2
ORGANISATION CHART

Please give details here below of the organisation chart of your company, showing the position of directors, key personnel and functions.

Note: In case of JV/consortium form must be submitted by all members of JV/consortium.

Signature ...........................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date...........................................

VOLUME 1

SECTION 4 :

FORM 4.3
POWER OF ATTORNEY

Please attach here the power of attorney empowering the signatory of the tender and all related documentation.

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:		.....................

VOLUME 1

SECTION 4

FORM 4.4
FINANCIAL STATEMENT

Please provide all of the information required by this form in euro or national currency (RSD) equivalent.

4.4.1	Basic capital

| Amount | Euro or RSD |
| --- | --- |
| Currency | Euro or RSD |
| Authorised | Euro or RSD |
| Issued | Euro or RSD |

4.4.2	Annual value of construction work undertaken for each of the last three years, and projected for the next two years

| Euro or NC | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 |
| --- | --- | --- | --- | --- | --- | --- |
| At home |  |  |  |  |  |  |
| Abroad |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |

4.4.3	Approximate value of works in hand (at home and abroad)

............................................ (euro or RSD)

4.4.4	We attach copies of the company's previous 3 years certified statements of account (with translations into the language of the procedure if necessary) from which the following basic data will be abstracted; and provide the same information projected forward for the next two years:

| Euro or RSD | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 |
| --- | --- | --- | --- | --- | --- | --- |
| 1.Total assets 2.Total liabilities Net Value (1 minus 2) | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... |
| 3.Liquid assets 4.Short-term debts Working capital (3 minus 4) | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... | .................... .................... |
| 5.Pre-tax profits 6.Losses | .................................................................... | .................................................... | .................................................... | ................................................................ | ...................................................................... | ........................................................................ |

4.4.5	Name and address of banks (principal/others):

.............................................................................................................................................................................................................................................................................................................................................

4.4.6	Please enclose a reference/certificate about the financial situation of the company and its access to credit facilities (maximum amount of credit facility to be stated in euro or NC equivalent)

Note: In case of JV/consortium form must be submitted by all members of JV/consortium.

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:		.....................

VOLUME 1

SECTION 4 :

FORMS 4.5 – forms not applicable for this contract

a) FINANCIAL IDENTIFICATION FORM
b) LEGAL ENTITY FILES

VOLUME 1

SECTION 4:

FORMS 4.6

PROFESSIONAL AND TECHNICAL QUALIFICATIONS

FORMS 4.6.1 TO 4.6.8

VOLUME 1

SECTION 4.

FORMS 4.6.1

FORM 4.6.1.1

OVERVIEW OF THE TENDERER'S PERSONNEL

Overview:

|  | Employed by Tenderer (full-time job) write number of persons | Employed by Tenderer (part time job) write number of persons |
| --- | --- | --- |
| -Directors and management |  |  |
| -Administrative staff |  |  |
| -Technical staff |  |  |
| - Engineers |  |  |
| - Surveyors |  |  |
| - Foremen |  |  |
| - Mechanics |  |  |
| - Technicians |  |  |
| - Machine operators |  |  |
| - Drivers |  |  |
| - Other skilled staff |  |  |
| - Labourers and unskilled staff |  |  |
| TOTAL: |  |  |

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:		.....................

VOLUME 1

SECTION 4

FORM 4.6.1.2

PERSONNEL TO BE EMPLOYED ON THE CONTRACT

(Add / remove the rows, where appropriate)

| Position | Name | License number | Working experiences | Experience in similar projects (years) | Employed by Tenderer (full-time job) or engaged on any ground |
| --- | --- | --- | --- | --- | --- |
| Key Expert: Project Manager – (Graduated Civil/Architect/Electrical/Mechanical Engineer) |  |  |  |  | Full-time throughout the duration of construction |
| Key Expert: Deputy Project Manager – (Graduated Civil/Architect/Electrical/Mechanical Engineer) |  |  |  |  | Full-time throughout the duration of construction |
| Key Expert: Graduate Civil Engineer (license 410 or 411 SCE ) |  |  |  |  | Full-time throughout the duration of construction |
| Key Expert: Graduated Architectural Engineer (license 400 or 401 SCE) |  |  |  |  | Full-time throughout the duration of construction |
| Graduate Civil Engineer (license 410 or 411 SCE ) |  |  |  |  | Full-time throughout the duration of construction |
| Graduate Civil Engineer (license 410 or 411 SCE ) |  |  |  |  | Full-time throughout the duration of construction |
| Graduated Architectural Engineer (license 410 or 401 SCE ) |  |  |  |  | Full-time throughout the duration of construction |
| Graduate Civil / Architectural Engineer (license 413 or 414 or 400 or 401 SCE) |  |  |  |  | engaged on any ground |
| Graduate electric Engineer (license 450) |  |  |  |  | Full-time throughout the duration of construction |
| Graduate electrical (license 453) |  |  |  |  | engaged on any ground |
| Graduated Mechanical Engineer (license 430) |  |  |  |  | Full-time throughout the duration of construction |
| Graduated Traffic engineer (license 470 SCE) |  |  |  |  | engaged on any ground |
| Graduated Engineer of landscape architecture (license 474 SCE) |  |  |  |  | engaged on any ground |
| Graduated Civil Engineer (license 414 SCE) |  |  |  |  | engaged on any ground |
| Graduated Civil Engineer (license 415 SCE) |  |  |  |  | engaged on any ground |
| Graduated Mechanical Engineer (license 434 SCE) |  |  |  |  | engaged on any ground |
| Graduate Geology Engineer (license 492 SCE) |  |  |  |  | engaged on any ground |
| The person responsible for health and safety at work |  |  |  |  | engaged on any ground |

Date, signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

VOLUME 1

SECTION 4:

FORM 4.6.1.3

PROFESSIONAL EXPERIENCE OF KEY TECHNICAL PERSONNEL

CURRICULUM VITAE

Proposed position in the contract:

1.	Surname:

2.	Name:

3. 	Date and place of birth:

4.	Nationality:

5.	Civil status:

Address (phone/fax/e-mail):

6. 	Education:

| Institutions: |  |
| --- | --- |
| Date: From (month/year) To (month/year) |  |
| Degree: |  |

7. 	Language skills

Indicate on a scale of 1 to 5 (5 – excellent; 1 – basic):

| Language | Level | Passive | Spoken | Written |
| --- | --- | --- | --- | --- |
|  | Mother tongue |  |  |  |

8.	Membership of professional bodies:

9.	Other skills (e.g. computer literacy, etc.):

10.	Present position:

11.	Years of professional experience:

12.	Key qualifications:

13.	Professional experience:

| Date: from (month/year) to (month/year) |  |
| --- | --- |
| Place |  |
| Company/organisation |  |
| Position |  |
| Job description |  |

14.	Others:

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:.....................

VOLUME 1

SECTION 4:

FORM 4.6.2

MECHANISATION AND EQUIPMENT

|  | DESCRIPTION OF MECHANISATION AND EQUIMENT (type/make/model) | Power/ capacity | No of units | Age (years) | Owned (O) or hired (H)/ and percentage of ownership | Origin (country) | Present approximate value in euro or national currency |
| --- | --- | --- | --- | --- | --- | --- | --- |

Add additional rows

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date:	.....................

VOLUME 1

SECTION 4

FORM 4.6.3

WORKPLAN AND PROGRAMME

4.6.3.1	Submit organisation scheme of construction site.

4.6.3.2	Give a brief description of technology of works in accordance with technical design documentation.

4.6.3.3	Attach a dynamic plan with critical milestones representing the construction programme and detailing the relevant activities, dates, allocation of labour and plant resources, etc.

4.6.3.4	If the tenderer plans to subcontract part of the works, he must provide the following details:

| Work intended to be subcontracted | Name and details of subcontractors | Value of subcontract as percentage of the total value of the works | Experience in similar work – building name |
| --- | --- | --- | --- |

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date: ...................

VOLUME 1

SECTION 4

FORM 4.6.4

EXPERIENCE AS CONTRACTOR

4.6.4.1  LIST OF CONTRACTS OF SIMILAR NATURE AND COMLEXITY

IN LAST 5 YEARS (2010, 2011, 2012, 2013, 2014.)

| Name of project and type of facility | Total value of works the Contractor was responsible for | Type of works | Gross building area | Period of contract | Starting date | Percentage of works completed | Employer and place | Prime contractor (P), member of consortium, leading member or subcontractor (S) | Final acceptance issued? - Yes - Not yet (current contracts) – No |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A) In home country |  |  |  |  |  |  |  |  |  |

| Name of project and type of facility | Total value of works the Contractor was responsible for | Type of works | Gross building area | Period of contract | Starting date | Percentage of works completed | Employer and place | Prime contractor (P), member of consortium, leading member or subcontractor (S) | Final acceptance issued? - Yes - Not yet (current contracts) – No |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B) Abroad |  |  |  |  |  |  |  |  |  |

4.6.4.2 Please attach here available references and certificates from the relevant Contracting Authorities (below given Form 4.6.4.2.)

Must be submitted by each consortium member and subcontractor.

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date: ...................

4.6.4.2  CERTIFICATE FROM THE EMPLOYER

Hereby we confirm that <insert the name of the Tenderer>  from  <insert the headquarters of the Tenderer>,

as the independently/as authorized member of the group of Tenderers/member of group of Tenderers/subcontractor, executed and completed the works on the object:

<insert all relevant data on the object > , from total <insert the gross building area in m²>

based on the Contract:

Basic contract <insert the number and date of contract signing >

and

Annex no. < insert the number and date of annex signing >

Annex no. < insert the number and date of annex signing >

...

Annex no. < insert the number and date of annex signing >

Period of works...........................................

For the type of works <insert the type of works>

In the total value of executed works of < insert the value VAT excluded> VAT excluded,

(in letters: <insert the value in letters >), i.e. < insert the value VAT included> VAT included

(in letters: < insert the value in letters >).

This Certificate is issued for the purpose of participating in the open procedure for procurement of works: <insert the full name and number of the procurement>.

Hereby we affirm that the above mentioned data are true, that the Tenderer executed the works within the agreed deadline and in a quality manner, which we confirm with our signature and stamp.

Employer – Investor:

Place: <insert place>

Date: <insert date>

<insert name and position of the authorized person>

(signature and stamp of the authorized person)

VOLUME 1

SECTION 4

FORM 4.6.5

INFORMATION ON JOINT VENTURES/CONSORTIUM

4.6.5.1 Name ......................................................................................

4.6.5.2 Managing board's address .................................................. .................................................................................................. Telephone .........................Fax..................................E-mail.....

4.6.5.3 Agency in the state of the Employer, if any (in the case of a joint venture/consortium with a foreign lead member ) Office address ........................................................................... .................................................................................................. Telex .......................................................... Telephone ..............................Fax.........................................

4.6.5.4 Names of members i) .............................................................................................. ii) .............................................................................................. iii) .............................................................................................. Etc. ............................................................................................

4.6.5.5 Name of lead member .................................................................................................. ..................................................................................................

4.6.5.6 Agreement governing the formation of the joint venture/consortium i) Date of signature: ................................................................ ii) Place: ................................................................................... iii) Enclosure - joint venture/consortium agreement

4.6.5.7 Proposed proportion of responsibilities between members (in %) with indication of the type of the works to be performed by each .................................................................................................. .................................................................................................. .................................................................................................. .................................................................................................. ..................................................................................................

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date: ...................

VOLUME 1

SECTION 4:

FORM 4.6.6

QUALITY ASSURANCE SYSTEM(S)

Please provide hereunder details of the quality assurance system(s) it is proposed to use to ensure successful completion of the works.

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date: ...................

VOLUME 1

SECTION 4

FORM 4.6.7

ACCOMMODATION AND FACILITIES FOR THE ENGINEER

Please attach sketches and data detailing the characteristics of the accommodation and facilities intended to be provided by the tenderer under the relevant items in the bill of quantities/breakdown of the overall price.

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date: ...................

VOLUME 1

SECTION 4

FORM 4.6.8

FURTHER INFORMATION

Tenderers may add here any further information that they deem useful for the evaluation of their tenders.

Signature and stamp: ..................................................................................

(a person or persons authorised to sign on behalf of the tenderer)

Date: ...................

VOLUME 1

SECTION 5

EVALUATION GRID

# eVALUATION GRID

| Contract title: |  | Publication reference: |  |
| --- | --- | --- | --- |

| Tender number | Tenderers name: | Documentation complete? (Volume 1: Section 1, Sub-clauses 3.1-3.6, 11 i 12) (Yes/No) | Language as required? (Yes/No) | Tender submission form duly completed? (Yes/No)? | Tenderers declarations signed by each member from group of bidders? (Yes/No/Not applicable) | Fulfilment of all mandatory requirements for the qualification given in Clause 3: Participation Section 1. Instructions to Bidders, the Tender dossier? (Yes/No) | Bid Security attached and in accordance with requirements and model given in Tender dossier? (Volume 1, Section 1; clause 15 and Section 3) (Yes/No) | Decision of Contracting Authority? (Accept / Reject) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |
| ... |  |  |  |  |  |  |  |  |
| n |  |  |  |  |  |  |  |  |

| President of Evaluation Committee |  |
| --- | --- |
| Signature |  |
| Date |  |

# COMPLIANCE WITH THE CONDITIONS FOR PARTICIPATION

| Contract title: |  | Publication reference: |  |
| --- | --- | --- | --- |

| Tender number | Tenderer`s name: | Fulfilment of requirements regarding registration in the register of the competent authority (Instruction to tenderers, sub-clauses 3.1.1 and 3.2.1? (Yes/No) | Certificate about non-conviction issued by the competent authority (Instruction to tenderers, sub-clauses 3.1.2 and 3.2.2?? (Yes/No) | Certificate of the competent tax authority and organization for compulsory social insurance (Instruction to tenderers, sub-clauses 3.1.3 and 3.2.3) (Yes/No) | Valid permit(s) for tenderer to carry out economic activity ( Instruction to tenderers, sub-clauses 3.1.4 and 3.2.4) (Yes/No/Not applicable) | Tenderer`s statement about fulfilment obligations under applicable legislation concerning safety at work, employment and working conditions, protection of environment, and that it securities that it holds the right to intellectual property ( Instruction to tenderers, sub-clauses 3.1.5 and 3.2.5) ( Yes/No ) | Decision of Contracting Authority? (Accept / Reject) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |
| ... |  |  |  |  |  |  |  |

| President of Evaluation Committee |  |
| --- | --- |
| Signature |  |
| Date |  |

# fulfillment of the selection criteria AND COMPLIANCE WITH TECHNICAL SPECIFICATIONS

| Contract title: |  | Publication reference: |  |
| --- | --- | --- | --- |

| Tender number | Tenderer`s name: | Compliance with technical specifications? (Volume 1, Section 4; forms 4.6.1 – 4.6.8)? (Yes/No) | Compliance with other technical requirements definied in tender dossier? (Yes/No/Not applicable) | The tender is technically compliant? (Yes/No) | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| ... |  |  |  |  |  |
| n |  |  |  |  |  |

| President of Evaluation Committee |  |
| --- | --- |
| Signature |  |
| Date |  |

# DETAILED TABLE ON fulfillment of THE SELECTION CRITERIA

| Contract title: |  | Publication reference: |  |
| --- | --- | --- | --- |

| REFERENT DOCUMENT VOLUME 1- SECTION 1 | DESCRIPTION | TENDER NUMBER AND TENDERER`S NAME |
| --- | --- | --- |
| Clause 12.2. sub-clause 1.a Form 4.4 | Turnover as prime contractor (defined as billing for works in progress and completed) over the last three years (2013, 2014, 2015) of 10.000.000 EURO in total in the execution of construction, extension and reconstruction. |  |  |  |  |  |
| Clause 12.2. Sub-clause 4 | The Tenderer shall demonstrate, by a document issued by the business bank, that it has access to, or has available, unencumbered real assets, lines of credit, and other financial means sufficient to meet the construction cash flow for the contract for a period of min. 14 (fourteen) months, which is estimated (money flow) to the value of not less than EUR 1.5 million EUR. |  |  |  |  |  |
| Clause 12.2. sub-clause 3.a and sub-clause 3.b Form 4.6.1.2 and Form 4.6.1.3 | The tenderer shall name personnel that will be engaged in the project (Form 4.6.1.2.) in accordance to the below listed positions, while each of the personnel listed should comply with the minimum requirements given in the table below: Position No of staff Working experience (years) Experience in similar projects (years) Employed by Tenderer (full-time job)or engaged on any ground Key Expert: Project Manager – (Graduated Civil/Architect/Electrical/Mechanical Engineer) 1 10 5 Full-time throughout the duration of construction Key Expert: Deputy Project Manager – (Graduated Civil/Architect/Electrical/Mechanical Engineer) 1 10 5 Full-time throughout the duration of construction Key Expert: Graduate Civil Engineer (license 410 or 411 SCE ) 1 5 3 Full-time throughout the duration of construction Key Expert: Graduated Architectural Engineer (license 400 or 401 SCE) 1 5 3 Full-time throughout the duration of construction Graduate Civil Engineer (license 410 or 411 SCE ) 2 5 3 Full-time throughout the duration of construction Graduated Architectural Engineer (license 410 or 401 SCE ) 1 5 3 Full-time throughout the duration of construction Graduate Civil / Architectural Engineer (license 413 or 414 or 400 or 401 SCE) 1 5 3 engaged on any ground Graduate electric Engineer (license 450) 1 5 3 Full-time throughout the duration of construction Graduate electrical (license 453) 1 5 3 engaged on any ground Graduated Mechanical Engineer (license 430) 1 5 3 Full-time throughout the duration of construction Graduated Traffic engineer (license 470 SCE) 1 5 1 engaged on any ground Graduated Engineer of landscape architecture (license 474 SCE) 1 3 1 engaged on any ground Graduated Civil Engineer (license 414 SCE) 1 5 1 engaged on any ground Graduated Civil Engineer (license 415 SCE) 1 5 3 engaged on any ground Graduated Mechanical Engineer (license 434 SCE) 1 3 1 engaged on any ground Graduate Geology Engineer (license 492 SCE) 1 3 1 engaged on any ground The person responsible for health and safety at work 1 3 1 engaged on any ground For the below mentioned named personnel, whose positions are given in the above table, CVs should be supplied in line with the Form 4.6.1.3.: Key Expert: Project Manager – Graduated Civil/Architect/Electrical/Mechanical Engineer; Key Expert: Deputy Project Manager – Graduated Civil/Architect/Electrical/Mechanical Engineer; Key Expert: Graduate Civil Engineer; Key Expert: Graduate Civil / Architectural Engineer - Plumbing and sewage. |  |  |  |  |  |
| Clause 12.2. sub-clause 2.a Form 4.6.4 | Experience in performing construction works as prime contractor on at least two (2) projects of similar nature and/or complexity as this contract – construction, upgrading or reconstruction until complete functionality of housing, business, business-housing, housing-business, public facilities or industry (administration, education, health, judiciary, army, police), with the exception of the facilities of the following type: halls, hangars, roofed areas, garage, all involving a minimum construction area of 10,000m2 (ten thousand square meters) of newly-built, extended and/or reconstructed area within the past five years (2011, 2012, 2013 ,2014, 2015). |  |  |  |  |  |
| Clause 12.2. sub-clause 1.b Form 4.6.4 | Each member of a Joint Venture/consortium and each Subcontractor must be able to show fully completed works, according to the type of work which will be performed by such member in this project, on at least 1 (one) housing, business, business-housing, housing-business, public facilities or industry (administration, education, health, judiciary, army, police), with the exception of the facilities of the following type: halls, hangars, roofed areas, garage, all involving a minimum construction area of 10,000m2 (ten thousand square meters) of newly-built, extended and/or reconstructed area within the past five years (2011, 2012, 2013 ,2014, 2015). |  |  |  |  |  |
| Clause 12.2. sub-clause 4 Form 4.6.2 | The Tenderer should possess, or provide access to mechanization and equipment in full working order, which is planned to be used for the Execution of works. The tenderer must provide the following mechanization and equipment for construction, construction-craft and all installation works on the building. Ord. No. EQUIPMENT No. of pieces 1 Construction crane 2 2 Hand-slewing crane 8 3 Dredge 2 4 Bulldozer 2 5 Loader 2 6 Truck (load 103) 6 7 Vibrating roll 1 8 Self-propelled vibrating plate 3 9 Construction compressor 1 10 Mortar machine 3 11 Cement screed mixer/placer machine 3 12 Façade scaffolding 10,000.00 m2 |  |  |  |  |  |
| The tender is accepted for further evaluation (YES) or the tender is not accepted for further evaluation (NO) |  |  |  |  |  |

| President of Evaluation Committee |  |
| --- | --- |
| Signature |  |
| Date |  |

# DETAILED TABLE OF COMPLIANCE WITH TECHNICAL REQUIREMENTS

| Contract title: |  | Publication reference: |  |
| --- | --- | --- | --- |

| REFERENT DOCUMENT VOLUME 1 | TECHNICAL TENDER | FILLING NUMBER OF TENDER AND TENDERER`S NAME |
| --- | --- | --- |
| Section 1 - Sub-clause 12.1.8 Section 4 – Form 4.6.1.1 | Overview of the tenderers personnel |  |  |  |  |  |
| Section 1 - Sub-clause 12.1.8 Section 4 - Form 4.6.1.2 i 4.6.1.3 | List of personnel to be employed on the contract and professional biographies and required licenses of key technical personnel. |  |  |  |  |  |
| Section 1 - Sub-clause 12.1.8 Section 4 - Form 4.6.2 | List of mechanisation and equipment provided for the contract realization |  |  |  |  |  |
| Section 1 - Sub-clause 12.1.8 Section 4 - Form 4.6.3 | Workplan and programme with a brief description of works, overview of critical milestones and names and details of subcontractors including the percentage of works intended to be subcontracted. |  |  |  |  |  |
| Section 1 - Sub-clause 12.1.8 Section 4 - Form 4.6.4 | Experience as contractor |  |  |  |  |  |
| Section 1 - Sub-clause 12.1.8 Section 4 - Form 4.6.5 | Information on joint ventures/ consortium |  |  |  |  |  |
| Section 1 - Sub-clause 12.1.9 Section 4 - Form 4.6.6 | Quality assurance system(s) |  |  |  |  |  |
| Section 1 - Sub-clause 12.1.9 Section 4 - Form 4.6.7 | Accommodation and facilities for the engineer |  |  |  |  |  |
| The tender is accepted for further evaluation (YES) or the tender is not accepted for further evaluation (NO) |  |  |  |  |  |

# Footnotes

Country in which the legal entity is registered.

Add/delete additional lines for members as appropriate. Note that a subcontractor is not considered to be a   member for the purposes of this tender procedure. If this tender is being submitted by an individual tenderer, the name of the tenderer should be entered as 'leader' (and all other lines should be deleted).

In case that the Tenderer cannot obtain the Certificate from the Employer or in case Investor is not company,  he can submit the following evidence for the referent object:

- The concluded contract with the following eventual annexes, on the execution of works on the referent object.  If the Tenderer was at the same time the contractor and the investor of the execution of works on the referent object, provides evidence for this condition by submitting the appropriate act issued by the competent authority, which approves the execution  of  works on the referent object or by the Minutes of the committee for  technical examination of the referent object .

- The Decision  on Certificate of  Occupancy for the referent object or Minutes of the committee for  technical examination of the referent object or the Minutes on qualitative overview and the taking over of the executed works on the referent object, which undoubtedly show that the Tenderer executed the works on the object. Evidence must be from the requested period.

- Evidence that the Tenderer executed the requested types of works: statements (interim and final), signed and verified by the contractor, engineer and investor.

- Above mentioned evidence must contain  minimal GFA of the referent object.

A detailed overview is given in table Compliance with the conditions for participation